Next Steps Plan — NYC Streetlight Hub

Drafted 2026-05-13  ·  Owners: Nischal Divecha, Mithran Sadasivam

Hard deadline: Tuesday 2026-05-19 — bring a cleaned, demo-ready version to Prof. Shukla.

1. By Tue 2026-05-19 — "Shukla-ready" cleaned app

Goal: shift both surfaces from a presentational marketing page into a functional tool a city staffer could realistically click through. Visuals stay, but every section should answer "what does this let me do?" not "what are we explaining?"

1a. Mobile cleanup

Audit current mobile layout end-to-end on iPhone + Android viewport widths. Capture screenshots of every section, flag anything that breaks the funnel or hourglass.

Side-rail TOC: collapse into a top hamburger or sticky bottom nav on mobile (full-height rail wastes screen real estate < 768px).

Intake form: single-column on mobile, "Use my location" button enlarged, file-upload tappable target ≥ 44px.

Charts: confirm every chart in #analysis and #why is legible on a 375px-wide screen. Boxplot and revenue stack are the highest-risk ones.

Workflow diagram: 7-step vertical timeline already stacks well — verify markers and time-chips don’t overflow on small screens.

1b. Presentational → functional view

Hero: keep the "3.65M complaints" framing but add a primary CTA above the fold ("Submit a streetlight complaint" or "View open backlog") that scrolls directly into the working tool.

Tool section: surface the actual intake form earlier in the page (currently sits behind the funnel narrative).

Analysis section: become an action surface — show the generated work-order with a "Send to DOT" button (see §5) and a "Pick a vendor" button (see §2) instead of just visualizing the past complaint.

Why / Framework sections: collapse into a single "About this project" footer block. Demo audiences want to use the tool, not read narrative.

Add a "Try this complaint" pre-filled example near the form so demo viewers can submit without typing.

1c. Pre-meeting checklist (the night before)

Vercel deployment green on main; preview URL warmed up.

Test on Shukla’s likely device (laptop + phone) — confirm load < 3 sec.

Sample complaint walks through cleanly: intake → work order → vendor match → "send" stub.

One-page printable summary of the matrix + data sources (pull from HANDOFF.md).

2. Lock in the vendor matrix end-to-end

Goal: every step of the pipeline runs against real data, and a complaint surfaces a ranked list with the per-component breakdown visible.

Verify the two Socrata dataset IDs (qyyg-4tf5 Recent Contract Awards, ci93-uc8s M/WBE Directory). Confirm column names on data.cityofnewyork.gov before relying on the join.

Run scripts/build-vendors.py with live network. Inspect joinStats.matchedAwards and matchedMwbe — if < ~10% of vendors match, add fuzzy matching (token-set ratio ≥ 0.85).

Write the runtime scorer — scoreVendor(complaint, vendor, dispatchJournal). Returns 0–100 plus per-component breakdown.

Wire the scorer into public/index.html — replace the current "5 closest" logic. Surface the breakdown in each vendor card.

Smoke-test with 5 sample complaints (one per borough). Confirm at least one MWBE vendor and one under-utilized vendor surface in the top 5 each time.

Stand up the dispatch journal (see §3) so component 1 (workload balance) stops being a placeholder.

3. Pick a database structure that serves both complaints and vendors

Currently everything is baked JSON in public/. That works for read-only display but breaks down as soon as we need to (a) write dispatches back, (b) accumulate outcome data per vendor, or (c) replay history for analysis. We need a real persistence layer before the SF port.

Candidates to evaluate

Pick by Friday 2026-05-16 so we can stand it up before 5/19.

| Option | Strengths | Weaknesses | Best if… |
| --- | --- | --- | --- |
| Supabase (Postgres) | Free tier covers our scale; native Postgres + auth + storage + row-level security; great for relational vendor↔complaint↔dispatch joins. | Adds a backend; vendor-lock-in risk over years. | we want one home for complaints, vendors, dispatches, outcomes — likely winner. |
| Cloudflare D1 (SQLite at edge) | Lives inside the Worker we already deploy; zero new services; cheap. | Smaller ecosystem; less ergonomic for ad-hoc analysis queries. | we want to keep infrastructure footprint tiny. |
| Firestore / DynamoDB | Fully managed; scales to zero. | Document model is awkward for ranked-join queries our matrix needs. | we expect mostly key-lookup access patterns (we don’t). |
| Static JSON + GitHub commits | Zero new infra; auditable history. | Dispatch journal updates would require a commit per pick — not viable for any volume. | we stay demo-only forever (we won’t). |

Required tables (regardless of vendor)

complaints — complaint_id, type, location (lat/lng + borough + zip), reported_at, status, photos[], description

vendors — id, normalized_name, license info, address, certifications, track_record JSON, scoring_inputs JSON

dispatches — id, complaint_id, vendor_id, dispatched_at, score, breakdown JSON, sent_method (email/portal/stub), confirmed_at

outcomes — dispatch_id, completed_at, resolution_notes, citizen_satisfaction (later)

audit_log — actor, action, entity, before/after JSON, timestamp (so reviewers can replay every vendor pick)

4. Mobile-exclusive functions worth scoping

Things that are clumsy on desktop but native on a phone — these justify a separate mobile experience instead of just "responsive web."

Camera capture — replace generic file picker with <input type="file" accept="image/*" capture="environment"> so users go straight to the rear camera. Cheap win, ship by 5/19.

GPS auto-fill — already partially in via "Use my location"; tighten the prompt + show a friendlier permission denial state on mobile.

Push notifications when a dispatch is acknowledged — needs a backend (see §3) and a service worker; punt to post-5/19.

Share-sheet integration — let citizens share a complaint receipt URL from the OS share menu after submission.

Voice-to-text in the description field (mobile keyboards have it natively — just label the field accordingly).

Offline draft mode — save in-progress complaints to localStorage; sync when the network comes back. Useful in subway dead zones.

5. Send generated work orders to a real destination

Right now the work order renders to screen but goes nowhere. To be useful to a city staffer or a civic partner, the "Send" button needs an actual recipient and a paper trail.

Possible destinations to investigate

NYC DOT Street Lighting unit — find the published intake email for streetlight repair work (likely streetlights@dot.nyc.gov or via 311 Service Request escalation). Confirm via the DOT contact page.

311 itself — submit a new service request via the 311 public API with our generated description + attachments. Highest reach, lowest friction.

PASSPort / MOCS — for any flow that needs to reach contracted vendors directly. Likely requires vendor account; punt for now.

Vendor email — once the matrix picks a vendor, send them a direct work-order email so they can accept/decline. Needs vendor opt-in.

What we need to build

Send-button backend (probably a Cloudflare Worker route) that takes the work-order JSON, formats an email body, and POSTs to a transactional email provider (Resend, Postmark, SendGrid).

From-address with SPF/DKIM aligned to a real domain (nyc-streelight.com).

CC the originating citizen on every send for transparency.

Log every send into the dispatches table (see §3) with the recipient + delivery status.

Rate limit + bot protection so the form can’t be turned into a spam relay.

Timeline at a glance

Mon 2026-05-13 — handoff + plan locked.

Tue 5/14 → Wed 5/15 — mobile cleanup + presentational→functional pass on both surfaces.

Wed 5/15 — verify Socrata dataset IDs; run build-vendors.py with live network.

Thu 5/16 — pick database (deadline). Stand up runtime scorer.

Fri 5/17 — wire scorer into intake flow; smoke-test 5 borough samples.

Sat 5/18 — work-order send stub + 311 API exploration; full demo dry run on phone + laptop.

Tue 5/19 — show Shukla.

Open questions for the 5/19 meeting

Which destination is most realistic for the "Send" button — direct DOT email, 311 API, or vendor email?

Is there an existing university or city contact we can route a pilot dispatch through to test feedback?

Should we hold the SF port until we have evidence the NYC pipeline produces good vendor picks, or run both in parallel?

Any legal/data-use concerns with publishing vendor scores publicly on the dashboard?